# Matter RPi Commissioning Project — Progress Tracker

## Last Updated

2026-05-20

## Current Strategic Structure

The project now officially follows a parallel engineering workflow.

Main Thread Responsibilities:
- architecture
- integration
- roadmap
- milestone coordination

Dedicated Yocto Thread Responsibilities:
- Poky
- BitBake
- BSP layers
- MACHINE configuration
- image generation
- Yocto debugging

Future Dedicated Threads:
- Matter internals
- kernel and drivers
- networking and BLE
- CI/CD and automation
- testing and Coverity
- documentation and diagrams

## Yocto Progress Snapshot

Completed:
- host dependency installation
- locale configuration
- workspace creation
- Poky clone
- meta-raspberrypi clone
- meta-openembedded clone
- build environment initialization
- MACHINE set to raspberrypi3
- bblayers.conf configuration
- relative-path layer architecture adoption
- local.conf hardening
- package management enablement
- SSH + debug feature configuration
- systemd integration
- development/debug tooling setup
- shared downloads cache setup
- shared sstate-cache setup

Pending:
- UART enablement
- layer validation
- first BitBake validation
- first image build
- Raspberry Pi boot validation

## Important Engineering Decisions

Selected Yocto Release:
- Kirkstone LTS

Reason:
- long-term support
- stable ecosystem
- mature Raspberry Pi support

Selected Init System:
- systemd

Reason:
- modern service management
- better Matter/Linux integration
- improved debugging and supervision

Layer Path Strategy:
- relative paths instead of hardcoded absolute paths

Reason:
- portability
- CI/CD friendliness
- reproducibility
- team scalability

## Current Yocto Workspace Structure

yocto/
├── downloads/
├── sstate-cache/
└── sources/
    ├── poky/
    ├── meta-raspberrypi/
    └── meta-openembedded/

## Current Active Yocto Layers

- meta
- meta-poky
- meta-yocto-bsp
- meta-raspberrypi
- meta-oe
- meta-python
- meta-networking

## Current local.conf Engineering Features

Enabled:
- parallel builds
- RPM package generation
- package-management support
- OpenSSH server
- debug-tweaks
- systemd
- development packages
- debug tooling
- shared download cache
- shared sstate cache

Installed Development Tools:
- git
- cmake
- ninja
- gdb
- gdbserver
- strace
- ltrace
- vim
- bash

## Near-Term Milestones

1. Enable UART console
2. Validate Yocto layer stack
3. Perform first BitBake validation
4. Build first core-image-minimal image
5. Validate Raspberry Pi boot
6. Create custom development image
7. Begin Matter dependency integration

## Long-Term Planned Work

- custom Yocto layer
- Matter integration
- GPIO support
- kernel modules
- gtest integration
- Coverity integration
- reproducible setup scripts
- CI/CD pipelines
- production image hardening
- OTA strategy
- security hardening